Acceptance Testing

UAT Execution & Report Submission

| Date | 25 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS81684 |
| Project Name | Calculating Family Expenses using ServiceNow |
| Maximum Marks | 4 Marks |

# Purpose of Document

The purpose of this document is to describe the User Acceptance Testing (UAT) activities performed for the “Calculating Family Expenses using ServiceNow” application. This document summarizes the testing coverage, identified defects, resolutions, and overall system readiness before deployment.

The UAT ensures that the system meets user requirements such as expense entry, tracking, calculation, reporting, and administrative management functionalities.

# Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 3 | 2 | 1 | 1 | 7 |
| Duplicate | 0 | 1 | 1 | 0 | 2 |
| External | 1 | 0 | 0 | 1 | 2 |
| Fixed | 6 | 4 | 3 | 5 | 18 |
| Not Reproduced | 0 | 1 | 0 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 0 | 1 |
| Won’t Fix | 0 | 1 | 0 | 0 | 1 |
| Totals | 10 | 9 | 6 | 7 | 32 |

# Test Case Analysis

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Expense Entry Module | 10 | 0 | 0 | 10 |
| Expense Management | 8 | 0 | 1 | 7 |
| Expense Calculation | 6 | 0 | 0 | 6 |
| Reports & Dashboard | 7 | 0 | 1 | 6 |
| Admin Controls | 5 | 0 | 0 | 5 |
| System Integration | 4 | 0 | 0 | 4 |
| Final Output Validation | 3 | 0 | 0 | 3 |
| Version Control & Deployment | 2 | 0 | 0 | 2 |
| Exception Reporting | 9 | 0 | 0 | 9 |
| Final Report Output | 4 | 0 | 0 | 4 |
| Version Control | 2 | 0 | 0 | 2 |

This report shows the number of test cases that have passed, failed, and untested

All major functionalities were tested successfully, including expense creation, modification, deletion, automatic calculation, reporting, and administrative controls. Minor issues identified during testing were resolved, and the system achieved stable performance during final validation