Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS81684 |
| Project Name | Calculating Family Expenses using ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Expense Management | USN-1 | As a user, I can add daily expenses with date, amount, and details | 3 | High | Team |
| Sprint-1 | Expense Management | USN-2 | As a user, I can view all expenses in the system | 2 | High | Team |
| Sprint-2 | Expense Tracking | USN-3 | As a user, I can calculate total expenses automatically | 3 | High | Team |
| Sprint-2 | Expense Tracking | USN-4 | As a user, I can view expenses grouped by date | 2 | Medium | Team |
| Sprint-3 | Reporting | USN-5 | As a user, I can check expense summary and reports | 3 | Medium | Team |
| Sprint-3 | Admin Control | USN-6 | As an admin, I can manage expense records | 2 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 01 Feb 2026 | 05 Feb 2026 | 10 | 05 Feb 2026 |
| Sprint-2 | 10 | 5 Days | 06 Feb 2026 | 10 Feb 2026 | 10 | 10 Feb 2026 |
| Sprint-3 | 10 | 5 Days | 11 Feb 2026 | 15 Feb 2026 | 10 | 15 Feb 2026 |
| Sprint-4 | 10 | 5 Days | 16 Feb 2026 | 20 Feb 2026 | 10 | 20 Feb 2026 |

Velocity:

The team followed a 5-day sprint duration for each iteration. The total story points completed per sprint were approximately 10. Therefore, the average velocity of the team is calculated as:

Velocity = Total Story Points / Sprint Duration = 10 / 5 = 2 points per day

This velocity helped the team estimate workload and plan future sprints efficiently.

Burndown Chart:

A burndown chart is used to track the progress of work completed versus the remaining work in each sprint. In this project, the burndown chart helped monitor the completion of user stories related to expense entry, tracking, reporting, and administration features. The chart ensured that the development stayed on schedule and allowed early identification of delays.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts